Sensor Integration System
Test Plan

Version 1.0   |   March 30, 2026

# Document Change Record

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | 2026-03-30 | Initial test plan document |

# 1. Introduction

## 1.1 Scope

This Test Plan covers all testing activities for the Sensor Integration System (SIS) — a web-based platform built with Node.js/Express and React that enables users to register devices, collect real-time sensor readings (temperature, humidity, pressure), view historical data, export logs, and manage accounts. The system includes a role-based admin panel and security features including account lockout and email alerting.

## 1.2 Identification

| Attribute | Value |
| --- | --- |
| System Name | Sensor Integration System (SIS) |
| Version Under Test | Current branch: feature/sensor-log-edit-export-filter |
| Backend | Node.js / Express, SQLite |
| Frontend | React 18 (browser-rendered), Chart.js |
| Authentication | JWT (24 h expiry), bcrypt password hashing |
| Deployment | Docker / local server, port 3001 |

## 1.3 Document Overview

Section 2 defines the test strategy. Section 3 describes the test environment. Section 4 identifies test areas. Section 5 presents the test schedule. Section 6 maps tests to requirements. Section 7 lists risks.

# 2. Software Test Strategy

## 2.1 Objectives

Verify all API endpoints return correct HTTP status codes and payloads.

Confirm password policy, account lockout, and JWT auth work correctly.

Validate device CRUD operations and sensor data ingestion/export.

Ensure the admin panel enforces role separation (admin vs regular user).

Verify email alerts fire on failed login and threshold breach.

Confirm data retention and cleanup jobs operate as specified.

Validate QR/barcode scanner populates device ID field correctly.

## 2.2 Approach

Testing is manual and black-box (testers are not the developers). Each test area has a dedicated test script with numbered steps, expected results, and a pass/fail column. API endpoints will also be tested directly using a REST client (e.g., curl or Postman) where noted.

## 2.3 Testing Types

| Type | Description | Tools |
| --- | --- | --- |
| Functional | Verify each feature works per requirements | Browser, REST client |
| Security | Validate auth, lockout, JWT, role enforcement | Browser, curl |
| Boundary | Test field limits, invalid inputs, edge cases | Browser, curl |
| Integration | Verify frontend↔backend↔DB data flow | Browser |
| Regression | Re-run after each sprint to catch breakage | Browser, curl |

## 2.4 Specific Exclusions

Load / performance testing (out of scope for v1.0).

Mobile device compatibility (desktop browser only).

Automated unit tests (no test framework configured in package.json).

Third-party Gmail SMTP reliability (mocked/skipped if no credentials).

## 2.5 Dependencies and Assumptions

### 2.5.1 Dependencies

Node.js ≥ 18 and npm installed.

SQLite database file (sensor_system.db) writable.

JWT_SECRET environment variable set.

Docker / docker-compose available for containerised runs.

### 2.5.2 Assumptions

Testers have access to the running application on localhost:3001.

A test admin account and at least one regular user account are pre-created.

Email alert tests may be skipped if GMAIL credentials are unavailable.

## 2.6 Criteria for Success

### 2.6.1 Pass/Fail Criteria

Each test step is graded Pass or Fail. A step passes when the actual result matches the expected result. A step fails when it does not match, or when the system crashes/hangs.

### 2.6.2 Completion Criteria

Testing is considered complete when all test scripts have been executed and all Sev-1 (critical) defects are resolved.

### 2.6.3 Acceptance Criteria

The system is accepted when:

100 % of Sev-1 test steps pass.

≥ 90 % of all test steps pass.

No open Sev-1 defects remain.

# 3. Software Test Environment

## 3.1 Hardware & Software

| Component | Details |
| --- | --- |
| OS | Linux 6.14 (Ubuntu) |
| Node.js | ≥ 18 |
| Browser | Chrome / Firefox (latest) |
| Database | SQLite 3 (sensor_system.db) |
| REST Client | curl or Postman |
| Container | Docker + docker-compose (optional) |

## 3.2 Test Accounts

| Account | Credentials | Purpose |
| --- | --- | --- |
| Super Admin | admin@system.local / Admin123! | Admin panel, full access |
| Test Admin | testadmin / (set during setup) | Admin actions on regular users |
| Regular User A | userA / (set during setup) | Device and sensor data tests |
| Regular User B | userB / (set during setup) | Multi-user isolation tests |

# 4. Test Identification

| Test Area | Test Script | Severity | Description |
| --- | --- | --- | --- |
| TS-01 — User Registration | TS-01 | Sev-1 | Register with email, phone, duplicate handling, password rules |
| TS-02 — User Login & Lockout | TS-02 | Sev-1 | Login with email/phone, failed attempts, account lockout, locked state |
| TS-03 — Forgot Password | TS-03 | Sev-2 | Password reset flow, temp password email, forced change on login |
| TS-04 — Change Password | TS-04 | Sev-2 | Change password via profile, validation rules |
| TS-05 — Account Settings | TS-05 | Sev-3 | Update email, phone, retention days, alert toggle |
| TS-06 — Self-Deactivation | TS-06 | Sev-2 | User deactivates own account, login rejected after |
| TS-07 — Device Management | TS-07 | Sev-1 | Add, edit, delete devices; duplicate device ID; QR scan |
| TS-08 — Sensor Data Ingestion | TS-08 | Sev-1 | Generate demo data, verify DB insert, online/offline status |
| TS-09 — Sensor Data Viewing & Filtering | TS-09 | Sev-2 | View readings, filter by date range, limit |
| TS-10 — Sensor Data Export | TS-10 | Sev-2 | Export CSV and JSON, verify filename and content |
| TS-11 — Threshold Alerts | TS-11 | Sev-2 | Set min/max thresholds, trigger breach, verify email |
| TS-12 — Admin Panel — User Management | TS-12 | Sev-1 | List users, disable/enable, unlock, reset PW, delete |
| TS-13 — Admin Panel — Stats & Logs | TS-13 | Sev-2 | Stats card counts, activity log entries |
| TS-14 — Role Enforcement | TS-14 | Sev-1 | Regular user cannot access /api/admin/* endpoints |
| TS-15 — JWT & Session Security | TS-15 | Sev-1 | Expired token rejected, deactivated user token rejected |
| TS-16 — Data Retention & Cleanup | TS-16 | Sev-3 | Verify sensor data purged per retention_days setting |

# 5. Test Schedules

| Sprint / Phase | Test Scripts | Target Date |
| --- | --- | --- |
| Sprint 1 — Auth & Accounts | TS-01, TS-02, TS-03, TS-04, TS-05, TS-06 | 2026-04-06 |
| Sprint 2 — Devices & Sensor Data | TS-07, TS-08, TS-09, TS-10, TS-11 | 2026-04-13 |
| Sprint 3 — Admin & Security | TS-12, TS-13, TS-14, TS-15, TS-16 | 2026-04-20 |
| Regression | All TS-01 through TS-16 | 2026-04-24 |

# 6. Requirements Traceability

| Requirement / Feature | API / Code Reference | Test Script(s) |
| --- | --- | --- |
| User registration (email or phone) | POST /api/auth/register | TS-01 |
| Login with email or phone + password | POST /api/auth/login | TS-02 |
| Account lockout after 5 failed attempts | handleLogin(), MAX_ATTEMPTS=5 | TS-02 |
| Forgot/reset password via email | POST /api/auth/forgot-password | TS-03 |
| Forced password change after reset | must_change_password flag | TS-03, TS-04 |
| Change password (self) | POST /api/account/change-password | TS-04 |
| Update account (email, phone, retention, alert) | PATCH /api/account | TS-05 |
| Self-deactivate account | POST /api/account/deactivate | TS-06 |
| Add / edit / delete devices | POST/PATCH/DELETE /api/devices | TS-07 |
| QR / barcode scan for device ID | Frontend scanner modal | TS-07 |
| Generate sensor readings (demo) | POST /api/demo/generate-data/:id | TS-08 |
| Online/offline status (5-min window) | GET /api/devices, last_seen_at check | TS-08 |
| View & filter sensor data | GET /api/sensor-data/:deviceId | TS-09 |
| Export sensor data (CSV / JSON) | GET /api/sensor-data/:deviceId/export | TS-10 |
| Threshold alerts via email | sendThresholdAlertEmail() | TS-11 |
| Admin: list/manage users | GET/PATCH /api/admin/users | TS-12 |
| Admin: unlock / reset PW / delete | PATCH unlock, POST reset-password, DELETE | TS-12 |
| Admin stats dashboard | GET /api/admin/stats | TS-13 |
| Activity log | GET /api/admin/activity-logs | TS-13 |
| Role enforcement (admin-only routes) | requireAdmin middleware | TS-14 |
| JWT auth / expired token rejection | authenticateToken middleware | TS-15 |
| Data retention job | runRetentionJob() | TS-16 |

# 7. Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Email alerts cannot be verified without live Gmail credentials | High | Mark email-dependent steps optional; verify logic in code review |
| SQLite concurrency limits multi-user tests | Medium | Run user isolation tests sequentially |
| QR scanner requires camera permission | Low | Manual fallback: type device ID directly |
| JWT_SECRET not set in test env | Low | Document required .env variables in test setup |
| Self-deactivated account cleanup job (2-month delay) not testable in short sprint | Medium | Manually trigger runCleanupJob() or manipulate disabled_at date in DB |